**Team 22**

**Review conducted by** Hasan

**Date for**:11/03/2025 **Current Date**: 01/04/2025

|  |  |  |
| --- | --- | --- |
| ID | Requirement Description | PROGRESS |
| FR1 | Admins and Supervisors should be able to create tasks with a title, details, and assign users. | In-progress |
| FR2 | Tasks must have a status: *New, In-Progress, Completed, Overdue*. | Complete |
| FR3 | Tasks should have assigned and due dates for sorting and filtering. | In-progress |
| FR4 | Users can update project progress through status changes. | Not yet |
| FR5 | Supervisors should have read/edit access to all tasks, and add/remove users to/from projects. | In-progress |
| FR6 | Admins should have full control to manage users, tasks, and projects. | In-progress |
| FR7 | The system must allow filtering of tasks based on project, date, and status. | Not yet |
| FR8 | Project updates should be required at least once a week. | Not yet |
| FR9 | Ability to have multiple users per task | In-progress |
| FR10 | Must have ability to see all task updates associated to a project in date order descending. | In-progress |
| FR11 | The system should allow exporting reports on tasks and projects monthly. | Not yet |
| FR12 | Only admins can register users, ensuring controlled access. | Complete |